## Slide 1: Procurement 1
Companies contacted:
Evaporated Coatings, Inc.
Address: 2365 Maryland Road, Willow Grove, PA 19090 USA
Phone: (215) 659-3080 Extension 220; Fax: (215) 659-1275
Email: bmonti@evapcoat.com
Website: www.evaporatedcoatings.com
Quantum Coating, Inc
Ian Stevenson
Director of Coating
1259 North Church Street
Moorestown, NJ 08057
Desk: 856-437-8862
Main: 856-231-0706
Cell: 609-870-1047
Coating of Small cylindrical mirrors.
Status:
I provided both companies with sample mirrors.
Both companies applied coating
We tested results. Both are successful. QC better.
Estimates from both companies. ECI 3 times less expensive.
Total for ECI is 8K.
Ready to go with ECI.

## Slide 2: Procurement 2
Companies contacted:
Evaporated Coatings, Inc.
Address: 2365 Maryland Road, Willow Grove, PA 19090 USA
Phone: (215) 659-3080 Extension 220; Fax: (215) 659-1275
Email: bmonti@evapcoat.com
Website: www.evaporatedcoatings.com
Quantum Coating, Inc
Ian Stevenson
Director of Coating
1259 North Church Street
Moorestown, NJ 08057
Desk: 856-437-8862
Main: 856-231-0706
Cell: 609-870-1047
Evaporated Metal Films
239 Cherry St., Ithaca, NY 14850
Phone: 1-607-272-3320 ext. 32
Cell: 1-607-592-7219
Coating of Small lexan strips.
Status:
I provided both companies with sample lexan.
ECI provided good sample. Still waiting from QC. EMF just contacted.
ECI have estimate, I think it’s too high.
EMF estimate today 3pm. However: no tests.

## Slide 3: Procurement 2
Coating of Small lexan strips.
Item Quantity Part Description USD Price
A 190 9" x 36" x 0.010" thick coated Lexan/polycarbonate sheet $ 133.65 each
B 150 10" x 36" x 0.010" thick coated Lexan/polycarbonate sheet $ 195.10 each
C 6 10" x 36" x 0.050" thick coated Lexan/polycarbonate sheet $ 368.90 each
D 1 lot of 5-8 Various prototypes including 3-4 item A + 1-2 item B $ 2,625.00/lot
+ 1-2 item C coated Lexan/polycarbonate sheet
Total: 57K

## Slide 4: Procurement 3
Companies contacted:
Evaporated Coatings, Inc.
Address: 2365 Maryland Road, Willow Grove, PA 19090 USA
Phone: (215) 659-3080 Extension 220; Fax: (215) 659-1275
Email: bmonti@evapcoat.com
Website: www.evaporatedcoatings.com
Quantum Coating, Inc
Ian Stevenson
Director of Coating
1259 North Church Street
Moorestown, NJ 08057
Desk: 856-437-8862
Main: 856-231-0706
Cell: 609-870-1047
Coating of Winston Cones.
Status:
I provided both companies with sample WC
ECI conducting tests.
QC status unknown.
ECI estimate is 500 / WC
500x216 = $108K vs budget of 50K. May need to do less.

## Slide 5: Procurement 4
Temple University.
Professor Zein-Eddine Meziani
Postdocs, Students, Tech.
Will be part of CLAS collaboration.
Coating of PMTS.
Status:
Testing is ½ done.
Testing very successful.
Estimate for project: $320 / PMT